A colorful logo with black background

AI-generated content may be incorrect.

Weekly Stream Progress Update Report

[Documentation]

[Gurmannat Sandhu] | Date:31/08/2025

# 1. Key Achievements

This week, the documentation team focused on keeping things clear and moving forward despite some gaps. We worked on the Task 6.1 file, refining the content and gathering requirements. The team also got access to Figma and the GitHub repository, which will make collaboration with other streams much smoother going forward.

We also started preparing updates to the SRS document. The plan is to include user stories, ethical considerations, and some market research to make sure the project is not only technically sound but also relevant and responsible. Early steps were also taken toward Sprint 2, with initial work on user stories and personas.

# 2. Challenges Faced

One of the main challenges this week was limited communication. Zainab, who had earlier delegated documentation tasks module wise, hasn’t been active, so updates have been missing in the group. Ratnesh shared that he and a few others were progressing on some sections, but overall visibility across the team has been limited.

This created a bit of a slowdown, but the rest of the team stepped in to keep things moving. Another challenge has been aligning documentation work with what’s happening in GitHub and Figma, since it requires more coordination with the other streams.

# 3. Next Steps

For the coming week, the documentation team will:

* Finalize the SRS document with updated user stories, ethics, and market research.
* Clean up and organize the GitHub repository, making sure documentation is structured and supported by a clear README.
* Write user stories and personas for Sprint 2.
* Research integration approaches, with a focus on using Docker to containerize multiple components (like Python and JavaScript).
* Start documenting the weekly progress streams so that everything stays transparent and on track.

# 4. Impact on Company Progress

The documentation stream plays a big role in making sure the AIAND project runs smoothly. Updating the SRS and preparing clear user stories helps everyone else stay aligned. Organizing GitHub and exploring Docker options means the team is also supporting technical integration and collaboration with the development and UI streams.

# Individual Contributions

 Gurmannat **sandhu**– Worked on Task 6.1, reviewed the meeting recording, got itHub/Figma access, and prepared upcoming tasks.

 Ratnesh – Updated the team on Zainab’s delegation, worked on documentation research, and helped with module-wise progress.

 Zainab – Delegated tasks earlier but has not been active this week. Follow-up is pending.

 Other **documentation members** Contributed to ongoing updates and research in Zainab’s absence.

# 5. Additional Notes (Optional)

The documentation stream will continue coordinating with other teams and making sure that gaps in updates don’t slow things down. If Zainab isn’t able to provide her updates, the team is ready to carry forward the delegated tasks so that progress stays on track.