A colorful logo with black background

AI-generated content may be incorrect.

Weekly Stream Progress Update Report

[Documentation]

[Gurmannat Sandhu] | Date:04/09/2025

# 1. Key Achievements

* Reworked and reformatted the SRS to improve readability and presentation.
* Added initial user personas and expanded the privacy and ethics sections.
* Set up a /docs folder in GitHub and uploaded key files, including the SRS draft, weekly notes, and stream progress updates.
* Updated the main README.md with a project overview and repository structure.
* Drafted an initial note on Docker integration to outline how Python and JavaScript components can be connected.

# 2. Challenges Faced

* Limited communication within the team very few members are contributing, attending meetings, or providing updates.
* This lack of participation has slowed down progress on sections like market research and additional SRS updates.

# 3. Next Steps

* Finalize the market research section in the SRS.
* Add more detailed user stories and personas.
* Expand the main README with Tech Stack details and contributors.
* Continue documenting weekly progress in the /docs folder.

# 4. Impact on Company Progress

The documentation stream is now more structured and better presented, which supports the other streams in understanding requirements and maintaining alignment. The improved SRS and GitHub organization create a stronger foundation for upcoming sprints, while the Docker note highlights early planning for system integration.

# Individual Contributions

* **Gurmannat Sandhu** – SRS refinement and reformatting, added personas and privacy/ethics, created and organized /docs, uploaded documents, updated README, and drafted Docker note.
* **Hirusha** – Began developing user stories and drafted sample personas for Sprint 2.
* **Zainab**-added 2 more user personas and also expanded the problem statement.
* **Thryymund**- null
* **Ratnesh**- null

# 5. Additional Notes (Optional)

I will follow up with the team to capture their contributions and ensure their inputs are included, especially for market research and SRS updates.